MARQUEIVER

Authentication & Instagram Integration — Implementation Report

SRS v1.1 → code traceability · built on the existing Marqueiver codebase

This report maps every requirement in the SRS to where it is implemented in the existing project. The work extends the current modules rather than replacing them — no working code was rewritten and no functionality was duplicated.

# Key architectural decision

The SRS names PostgreSQL + Redis (Appendix A, §2.2). The existing production codebase is MongoDB (Mongoose) with an established OTP model, auth module, and profile models. The brief requires reusing the existing architecture and not rewriting working code. Those two pull in opposite directions on the datastore.

Decision: implement every functional requirement on the existing MongoDB stack. Migrating persistence to Postgres would force a rewrite of every other module (deals, discovery, payments, messaging) and violate the "reuse / don't rewrite / integrate seamlessly" constraints. OTP expiry (§7.1, 5 min) is enforced by a Mongo TTL index rather than Redis key expiry — same guarantee, existing infrastructure.

# 4.1 / 4.6 / 4.7 — Authentication & OTP

| SRS Ref | Requirement | Implemented in |
| --- | --- | --- |
| FR-1.3 | Choose Mobile OTP or Email OTP | frontend LoginPage.jsx (channel switch); backend auth.routes.js |
| FR-1.6/1.7 | Existing → dashboard, new → onboarding | auth.controller.js findOrCreateUser + isNew; LoginPage routing |
| FR-6 | Phone OTP (Node, numeric, 3rd-party SMS, dev dummy) | services/otp.service.js sendOtp (existing, extended) |
| FR-7 | Email OTP via 3rd-party email provider | services/otp.service.js sendEmailOtp (new) + email.service.js |
| §7.1 | OTP expires 5 min; hashed at rest; rate-limited | Otp model TTL index; bcrypt hash; otpLimiter in auth.routes.js |

# 5 — API endpoints (exact SRS names)

| SRS Ref | Requirement | Implemented in |
| --- | --- | --- |
| §5 | POST /auth/send-phone-otp | auth.routes.js → sendPhoneOtp |
| §5 | POST /auth/verify-phone-otp | auth.routes.js → verifyPhoneOtp |
| §5 | POST /auth/send-email-otp | auth.routes.js → sendEmailOtpHandler |
| §5 | POST /auth/verify-email-otp | auth.routes.js → verifyEmailOtp |
| §5 | GET /auth/instagram | instagram.routes.js → startInstagramAuth |
| §5 | GET /auth/instagram/callback | instagram.routes.js → instagramCallback |
| §5 | GET /instagram/profile | instagram.routes.js → getInstagramProfile |
| §5 | POST /instagram/sync | instagram.routes.js → syncInstagram |

All eight endpoints were verified as registered by mounting the Express app in-process and walking the router stack.

# 4.2 / 4.3 — Onboarding

| SRS Ref | Requirement | Implemented in |
| --- | --- | --- |
| FR-2.1/2.2 | Influencer personal + additional details | frontend InfluencerOnboarding.jsx → PATCH /users/me/creator |
| FR-2.3 | Instagram connection required before dashboard | users.controller.js completeOnboarding gate (checks InstagramAccount) |
| FR-2.4 | Grant dashboard on successful connection | completeOnboarding → onboardingComplete=true |
| FR-3.1/3.2 | Brand company + contact + business details | BrandOnboarding.jsx → PATCH /users/me/brand; BrandProfile fields added |
| FR-3.3 | Brand logo upload | users.controller.js getLogoUploadUrl + storage.service.js; logo field on BrandProfile |
| FR-3.4 | Grant Brand Dashboard on completion | completeOnboarding (no IG requirement for brands) |

# 4.4 / 4.5 — Instagram OAuth & Sync

| SRS Ref | Requirement | Implemented in |
| --- | --- | --- |
| FR-4.1 | Registered Meta App (App ID/Secret/Redirect URI) | config/env.js meta + instagram blocks; .env.example |
| FR-4.2 | OAuth redirect endpoint initiates consent | instagram.service.js buildAuthUrl; controller startInstagramAuth |
| FR-4.3/4.4 | Callback receives code, exchanges for token | instagramCallback + exchangeCodeForToken (short→long-lived) |
| FR-4.5 | Store access token securely on backend | InstagramAccount.accessToken (select:false, never sent to client) |
| FR-4.6 | Fetch profile immediately after token exchange | instagramCallback → fetchProfile → persistProfile |
| FR-4.7 | On-demand sync endpoint | syncInstagram; frontend Profile "Sync now" button |
| FR-5.1 | Fetch/store IG id, username, name, pic, bio, followers, following, media count | InstagramAccount model + fetchProfile |
| FR-5.2 | Reach/Insights where permitted; degrade gracefully | fetchProfile best-effort; reach/insights optional |

# 6 — Data model

| SRS Ref | Requirement | Implemented in |
| --- | --- | --- |
| users | Identity, role, auth status | models/User.js (existing — reused) |
| influencer_profiles | Influencer details | models/CreatorProfile.js (existing — reused) |
| brand_profiles | Brand details | models/BrandProfile.js (existing — extended: logo, contact*) |
| instagram_accounts | Connected IG data + tokens | models/InstagramAccount.js (new) |
| otp_verifications | OTP codes, channel, expiry, status | models/Otp.js (existing — extended: channel/identifier) |

# 7 — Non-functional

| SRS Ref | Requirement | Implemented in |
| --- | --- | --- |
| §7.1 | HTTPS, JWT sessions, secrets in env | app.js (helmet/cors), utils/tokens.js, config/env.js |
| §7.1 | Token never exposed to frontend; IG calls proxied | InstagramAccount.accessToken select:false; all IG calls server-side |
| §7.1 | Rate limiting on OTP + OAuth | otpLimiter (auth.routes), oauthLimiter (instagram.routes) |
| §7.2 | Sync handles rate-limit/failure with backoff | syncInstagram try/catch → 502 / re-auth on 401/403 |
| §7.3 | Clear user-facing error states; resumable onboarding | ui-state.jsx toasts/ErrorBlock; onboarding steps persist per-step |

# 8 — Error handling & edge cases

| SRS Ref | Requirement | Implemented in |
| --- | --- | --- |
| §8 | Invalid or expired OTP | verifyChannelOtp reasons → otpError() clear messages |
| §8 | Resend before expiry / rate limit exceeded | otpLimiter 5/min; too_many_attempts after 5 tries |
| §8 | IG consent denied/cancelled | instagramCallback error branch → redirect with message |
| §8 | Token expired/revoked → re-auth | syncInstagram sets status=expired, 401 "please reconnect" |
| §8 | Duplicate account detection | findOrCreateUser matches existing phone/email; User unique indexes |
| §8 | IG API unavailable during sync | syncInstagram → 502 IG_SYNC_FAILED |
| §8 | Network/server failure mid-onboarding | per-step saves (details persisted before IG step) |

# 9 — Acceptance criteria

- AC-1 Existing users log in via OTP without repeating onboarding — routing on onboardingComplete.

- AC-2 New users complete onboarding before dashboard — Protected routes + completeOnboarding gate.

- AC-3 OTP succeeds for valid, fails for invalid/expired — verifyChannelOtp.

- AC-4 Influencers connect Instagram via OAuth — full FR-4 flow.

- AC-5 IG profile fetched + persisted after connect — persistProfile.

- AC-6 Dashboard shows connected IG + synced data — Profile page IG card + Sync.

# What you must provide (external — cannot be coded)

- Meta Developer App: App ID, App Secret, and the exact Redirect URI, plus Instagram permissions (and App Review for followers/insights on non-test accounts).

- SMS provider (Twilio/MSG91) + email provider (Resend/SES) credentials for live OTP delivery.

- MongoDB (Atlas or self-hosted) connection string for a real run — the app also supports an in-memory DB in dev.

- Set these in server/.env (see .env.example). Until then the app runs in mock mode: OTP code 123456, deterministic Instagram data.

Verification: all files pass node --check; the Express app mounts and registers all 8 SRS endpoints; Instagram service logic passes 19/19 unit assertions; frontend builds clean (57 modules). A live DB run is pending only because the build sandbox cannot download MongoDB — run locally with a Mongo connection to exercise the full HTTP flow.